Vulcan Defect Status
Dec. 21, 2015
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 64 open defects including 8 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 16 defects new opened in the last two weeks. We solved 6 defects in the past two weeks.
Defect statistics:
Open Defect by Severity (weekly)
New and Closed defects (weekly)

---
Vulcan – High Priority Defects
Block bug:
  - Bug 133981 - [zKVM GTP1412] zgetdump doesn't support SMT
    - Patches are already ready.
Ship issue:
  - Bug 126365 - Default Network Performance is less than half of line speed
    - Code update *may* be completed by mid January,
    - Not seem likely to be *tested* by mid January.
  - Bug 134081 - Concurrent Migrations >=45 Fail to Vulcan RC1 with: error: End of file while reading data: Ncat: Invalid argument.: Input/output error
    - Being under investigation.
    - Log files are required by JASON.

---
Vulcan – All Defects
308 defects opened in the Vulcan Bugzilla until now
All Defects