Vulcan Defect Status
Jan. 18, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 51 open defects including 10 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 20 defects new opened in the last two weeks. We solved 27 defects in the past two weeks.
Defect statistics:
Open Defect by Severity (weekly)
New and Closed defects (weekly)

---
Vulcan – High Priority Defects
Block bug:
  - Bug 134362 - kvmibm-system-upgrade script hang / crash during execution
    - Fix has been included in 1.1.1-rc1.4 release
    - RYAN will verify this once test environment is ready.
Ship issue:
  - Bug 134237 - Upgrade is missing licence acceptance logic required by legal
    - The fix needs to be improved.
    - New patch has been sent, now being under review.
  - Bug 126365 - Default Network Performance is less than half of line speed
    - Patches are ready and under review.
    - Internal test results seem to be good.
  - Bug 135193 - IPv6 Installation failure
    - Under investigation.
  - Bug 135030 - Vulcan RC1.4 Installer boot fails with dracut: FATAL: Invalid value for interface in ip= opts. When using VLAN
    - Patch is ready.

---
Vulcan – All Defects
333 defects opened in the Vulcan Bugzilla until now
All Defects