Vulcan Defect Status
Mar. 1, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 45 open defects exluding 22 HVM bugs..
- 13 defects new opened in the last two weeks. We solved 22 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	137694	P1	Ship issue	Build	License files for FP1	NEEDINFO	Waiting updated license files for FP1 from MCP team.
2	137679	P1	High	BaseOS	sg_luns cannot display more than 1023 luns	ASSIGNED	-Fixed by increasing the size of internal buffer of sg_luns application. / - Will discuss if we need to improve lsluns tool to display more luns in Metis
3	135585	P1	High	Installer	DNS specified during installer does not get set correctly on host	ASSIGNED	The Vulcan installer doesn't support VLAN configuraton currently. / - Will implement it as an enhancement in Metis.

---
Vulcan – All Defects
396 defects excluding 115 HVM defects opened in the Vulcan Bugzilla until now.
All Defects