Vulcan Defect Status
Mar. 7, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 38 open defects exluding 19 HVM bugs.
- 13 defects new opened in the last two weeks. We solved 36 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	137694	P1	Ship issue	Build	License files for FP1	NEEDINFO	Waiting updated license files for FP1 from MCP team.
2	137679	P1	High	BaseOS	sg_luns cannot display more than 1023 luns	ASSIGNED	-Fixed by increasing the size of internal buffer of sg_luns application. / - Fix will be provided in Fix Pack 2.
3	136493	P2	High	Installer	Installation exited with error code: KVMIBMC002011	ASSIGNED	Discussing if it will be deferred to Metis.

---
Vulcan – All Defects
405 defects excluding 19 HVM defects opened in the Vulcan Bugzilla until now.
All Defects