Vulcan Defect Status
May. 02, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 24 open defects excluding 5 HVM bugs.
- 8 defects new opened in the last two weeks. We solved 12 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No	ID	Pri	Sev	Comp	Summary	Status	Comment
1	139984	P1	High	KVM	Guests hang when attempting to reboot on Vulcan FP1	ASSIGNED	- BZ is being cloned to MCP to request a test package.
2	136145	P1	High	upgrade	Customer is not able to install a Fixpack on a system with SDK installed	ASSIGNED	- Under investigation.
3	139772	P1	High	BaseOS	chmem -d crashes a Vulcan FP1 system running in a DPM LPAR	ASSIGNED	- Waiting for the reporter to verify the test package.

---
Vulcan – All Defects
443 defects excluding 117 HVM defects opened in the Vulcan Bugzilla until now.
All Defects