Vulcan Defect Status
April. 18, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 20 open defects excluding 11 HVM bugs.
- 7 defects new opened in the last two weeks. We solved 12 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	139984	P1	High	KVM	Guests hang when attempting to reboot on Vulcan FP1	ASSIGNED	- Patch is being tested by the developer.
2	138613	P1	High	SDK	Customer is not able to install a Fixpack on a system with SDK installed	ASSIGNED	- Solutions are being discussed.
3	139772	P1	High	BaseOS	chmem -d crashes a Vulcan FP1 system running in a DPM LPAR	ASSIGNED	- Under investigation.

---
Vulcan – All Defects
435 defects excluding 115 HVM defects opened in the Vulcan Bugzilla until now.
All Defects