Vulcan Defect Status
July. 04, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 13 open defects excluding 5 HVM bugs.
- 1 new defect was opened in the last two weeks. We solved 2 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No	ID	Pri	Sev	Comp	Summary	Status	Comment
1	136145	P1	High	upgrade	kvmibm-upgrade-system -y upgrading Kronos FP1 to Vulcan RC2, hangs running: lvm lvs --noheadings -o vg_name /dev/mapper/s93kvh--fp--zkvmvg-root	ASSIGNED	- Expert on LVM from MCP team is investigating this bug.
2	140835	P2	High	Unknown	User process fault: interruption code 0x40011 in multipathd while booting Vulcan FP2	ASSIGNED	- Under investigation.
3	138342	P3	High	kernel	Kernel stack overflow	ASSIGNED	- Under investigation.

---
Vulcan – All Defects
446 defects excluding 117 HVM defects opened in the Vulcan Bugzilla until now.
All Defects