Vulcan Defect Status
Feb. 01, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 38 open defects including 10 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 27 defects new opened in the last two weeks, not including 76 HVM bugs. We solved 27 defects in the past two weeks.
Defect statistics:
Open Defect by Severity (weekly)
New and Closed defects (weekly)

---
Vulcan – High Priority Defects
- Ship issue:
  - Bug 134237 - Upgrade is missing licence acceptance logic required by legal
    - The fix has been included in GM driver.
    - Pending for verify.
  - Bug 134390 - SCSI_Dump: Impossible to install the dump tool
    - It is still being under investigation.

---
Vulcan – All Defects
360 normal and other 76 HVM defects opened in the Vulcan Bugzilla until now.
All Defects