Vulcan Defect Status
Feb. 22, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 61 open defects including 9 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 32 defects new opened in the last two weeks, not including 97 HVM bugs. We solved 21 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
- Ship issue:
  - Bug 134390 - SCSI_Dump: Impossible to install the dump tool
    - Patches have been created and tested internally.
    - Will be included in Fixpack 1.
  - Bug 137585 - DNS specified during installer does not get set correctly on host
    - Under investigation.
  - Bug 137378 - Upgrade from Kronos FP5 to Vulcan GM fails
    - Under investigation.

---
Vulcan – All Defects
392 normal and other 97 HVM defects opened in the Vulcan Bugzilla until now.
All Defects