Vulcan Defect Status
April. 05, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 32 open defects exluding 13 HVM bugs.
- 10 defects new opened in the last two weeks. We solved 6 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	139769	P1	High	BaseOS	Vulcan FP1 chmem command doesn't work in a DPM mode LPAR	ASSIGNED	- Under investigation.
2	139772	P1	High	BaseOS	chmem -d crashes a Vulcan FP1 system running in a DPM LPAR	ASSIGNED	- Under investigation.
3	135658	P2	High	network	Getting Tainted Kernel messages against openvswitch - specific to ovs-gre guests	ASSIGNED	- Will be documented.

---
Vulcan – All Defects
428 defects excluding 13 HVM defects opened in the Vulcan Bugzilla until now.
All Defects