Vulcan Defect Status
Jan. 11, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 53 open defects including 6 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 7 defects new opened in the last two weeks. We solved 18 defects in the past two weeks.
Defect statistics:
Open Defect by Severity (weekly)
New and Closed defects (weekly)

---
Vulcan – High Priority Defects
Block bug:
  - Bug 134362 - kvmibm-system-upgrade script hang / crash during execution
    - Patch is under testing and works well for now.
    - Still needs more tests.
Ship issue:
  - Bug 134237 - Upgrade is missing licence acceptance logic required by legal
    - Patch has been sent.
    - Will be included in the next driver.
  - Bug 126365 - Default Network Performance is less than half of line speed
    - Patches are ready and under review.
    - Before sending upstream, the updates need to be thoroughly tested for regression.
  - Bug 134439 - Starting zhpmd on system upgraded from Kronos to Vulcan gets: 'Error while loading shared libraries: libjvm.so'
    - Under investigation.

---
Vulcan – All Defects
319 defects opened in the Vulcan Bugzilla until now
All Defects