Vulcan Defect Status
Mar. 14, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 28 open defects exluding 24 HVM bugs.
- 13 defects new opened in the last two weeks. We solved 35 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	138613	P1	Ship issue	SDK	Customer is not able to install a Fixpack on a system with SDK installed	OPEN	Solutionsare being discussed.
2	137679	P1	High	BaseOS	sg_luns cannot display more than 1023 luns	ASSIGNED	-Fixed by increasing the size of internal buffer of sg_luns application. / - Fix will be provided in Fix Pack 2.
3	136493	P2	High	Installer	Installation exited with error code: KVMIBMC002011	ASSIGNED	Fix will be included in FP2.

---
Vulcan – All Defects
409 defects excluding 24 HVM defects opened in the Vulcan Bugzilla until now.
All Defects