Vulcan Defect Status
Jan. 25, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 44 open defects including 15 defects in Fix-Awaiting-Test. No blocking defects for Vulcan.
- 93 defects new opened in the last two weeks, including 72 HVM bugs. We solved 25 defects in the past two weeks.
Defect statistics:
Open Defect by Severity (weekly)
New and Closed defects (weekly)

---
Vulcan – High Priority Defects
- Ship issue:
  - Bug 134237 - Upgrade is missing licence acceptance logic required by legal
    - The fix has been included in rc 2.1
    - Pending for verify.
  - Bug 126365 - Default Network Performance is less than half of line speed
    - The official fix patch needs to be upstreamed and more testing.
    - Will not be included in the GA driver.

---
Vulcan – All Defects
340 defects opened in the Vulcan Bugzilla until now
All Defects