Vulcan Defect Status
Mar. 21, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 27 open defects exluding 23 HVM bugs.
- 13 defects new opened in the last two weeks. We solved 24 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	138613	P1	Ship issue	SDK	Customer is not able to install a Fixpack on a system with SDK installed	OPEN	Solutionsare being discussed.
2	139041	P1	Ship / issue	BaseOS	hardware performance counters and respective tools missing	ASSIGNED	- Current s390-tools does not include the cpumf tools. / - In the current upstream version cpumf tools are included. / - Under investigation.
3	138880	P1	High	BaseOS	zgetdump returns "No valid dump found" on SCSI dump device	ASSIGNED	- Finding the minimal number of patches that we need to get zgetdump working. / - Avoiding to upgrade the entire s390-tools.

---
Vulcan – All Defects
418 defects excluding 23 HVM defects opened in the Vulcan Bugzilla until now.
All Defects