Vulcan Defect Status
Mar. 28, 2016
Tao Wu, Wen Yi Gao

---
Vulcan - Open Defects
- 31 open defects exluding 15 HVM bugs.
- 13 defects new opened in the last two weeks. We solved 11 defects in the past two weeks.
Defect statistics:
New and Closed defects (weekly)
Open Defect by Severity (weekly)

---
Vulcan – High Priority Defects
No				Comp	Summary	Status	Comment
1	139041	P1	Ship / issue	BaseOS	hardware performance counters and respective tools missing	ASSIGNED	- Patch to add cpumf tools is available. / - Waiting for MCP to build a package to test.
2	138880	P1	High	BaseOS	zgetdump returns "No valid dump found" on SCSI dump device	ASSIGNED	- Patch to add support for partition based dump to zgetdump is available.
3	126365	P2	High	kernel	Default Network Performance is less than half of line speed	NEEDINFO	- Waiting for the results of the performance test. / - Patch will be pushed upstream once the test passes.

---
Vulcan – All Defects
422 defects excluding 15 HVM defects opened in the Vulcan Bugzilla until now.
All Defects